ESOP Administration Platform — Phase 1 Demo Guide

February 21, 2026

# Purpose of this demo

Validate Phase 1 workflow fit end-to-end (roles, approvals, audit trail).

Surface gaps and assumptions early—especially around exports, file formats, and operational steps.

Confirm what evidence the client needs to sign off Phase 1 acceptance.

## Phase 1 vs Phase 2 (context)

Phase 1: build the internal operating system for ESOP administration; default to file-based import/export with strong validation and logging; finish with acceptance tests + internal run-through using realistic data.

Phase 2: scale onboarding and operations; tighten exception handling based on usage; replace highest-friction file exchanges with live connections incrementally.

## Source of truth (proposal excerpt)

Success criteria (Phase 1): auditable trail of key actions; core workflows run with clear roles/approvals; reporting/exports match agreed fields; stable for internal use and ready for rollout.

Acceptance tests (Phase 1 accepted when): predefined scenario runs end-to-end; roles/permissions work as agreed; audit log captures key actions; exports match agreed fields/format; integration approach delivered as agreed; documentation/runbook delivered; acceptance test pack delivered; internal sign-off.

# Assumptions (please confirm or correct)

Demo environment is local or staging running the current Django build; default URL is http://localhost:8000.

Client roles map to demo accounts as follows:

Admin = internal operator;

Reviewer = separate internal approver (to satisfy four-eyes);

Viewer = read-only stakeholders

The demo dataset is realistic but fake:

1 company tenant

~20 beneficiaries; includes active, terminated (good/bad leavers), and at least 1 beneficiary with 0 vested shares.

Exports shown are either (a) API extracts (JSON) or (b) pre-generated CSV/bank upload templates uploaded as controlled documents—until in-app export generation is implemented.

Audit evidence is shown via the audit log in admin views (until a client-facing audit screen exists).

# Role model used in the demo

| Client term | Demo account | Current implementation | Notes |
| --- | --- | --- | --- |
| Admin (Operator) | admin_operator | Internal scheme admin | Creates/edits records; starts workflows. |
| Reviewer (Approver) | admin_reviewer | Internal scheme admin (separate user) | Approves runs; must not be the creator (four-eyes). |
| Viewer (Read-only) | viewer_readonly | Not a distinct internal role today | Confirm if Phase 1 requires an internal view-only role; today we can demonstrate read-only patterns and gaps. |

# 1) Demo agenda (15 minutes)

| Time | Segment | What we prove | Evidence shown |
| --- | --- | --- | --- |
| 0:00–1:00 | Context + constraints | Phase 1 intent; demo boundaries | Agenda + in-scope/out-of-scope callouts |
| 1:00–3:00 | Login + roles | Role separation + four-eyes setup | Two internal accounts + (optional) viewer view |
| 3:00–5:00 | Register setup (fast) | Core data model + tenant scoping | Company + seeded beneficiaries |
| 5:00–10:00 | Workflow A: Dividend run | Draft → approve → process → allocations | Run detail + totals + audit entries |
| 10:00–12:30 | Workflow B: Month-end run | Draft → approve → process → vesting events | Run detail + totals + audit entries |
| 12:30–14:00 | Audit trail + outputs | Audit trail completeness; output artifacts | Audit log chain + sample export templates |
| 14:00–15:00 | Gaps + decisions | What’s not in app yet; inputs needed | Gap list + decision checklist |

Q&A (5 minutes): use the prompts at the end of this guide.

# What we have today (current build snapshot)

Working (observed in repo docs / current build):

Tenant/company management (create/list/view company).

Beneficiary register CRUD with validations; sensitive fields stored encrypted at rest.

Document upload with quarantine

active workflow

secure download

upload/download actions audit-logged.

Two core state-machine workflows:

dividend runs,

and month-end runs

- (draft → approve (four-eyes) → process → completed/failed), including a four-eyes approval rule.

Audit logging for key actions

company creation,

beneficiary changes,

run state changes,

file upload/download, integration calls.

Integration logging + stub clients for banking/SARS/payroll/market data; API endpoints for core records.

Known gaps / uncertainties vs Phase 1 expectations:

Distinct internal roles (Admin/Reviewer/Viewer) are not fully represented as separate permission sets; approval separation is enforced via ‘different user’ (four-eyes).

File-based imports (CSV templates + validation + logging) are not currently a primary UI workflow; data entry is via UI/API.

In-app generation of client-ready exports (CSV/bank upload formats) is not yet a first-class feature; we can demonstrate templates + controlled download + audit trail.

Client-facing audit log screen is not implemented; audit evidence is currently easiest to show via admin/audit view or exported extracts.

Beneficiary portal UI is not implemented (beneficiary access is currently API-only).

Live integrations are stubbed; Phase 1 default remains file-based exchange unless early access/testing support exists.

Constraints for this demo (explicit):

No live third-party connections are demonstrated (bank/SARS/payroll).

Exports shown may be examples/templates unless an in-app generator exists for that format.

This demo is not a security audit or penetration test; it’s operational workflow proof + evidence review.

# Demo environment

Hosting: local Docker Compose or staging (confirm).

URL: http://localhost:8000 (default).

Accounts/roles: Admin (operator), Reviewer (approver), Viewer (read-only stakeholder). Credentials provided separately.

Sample dataset: 1 tenant company + seeded beneficiary register; includes edge cases for eligibility/validation.

# 2) Predefined scenario walkthrough (end-to-end)

Scenario name: “New client onboard + first dividend + month-end close (controlled pilot)”

## Scenario setup (pre-demo)

Company exists and is active (tenant).

Beneficiary register seeded (including: 1 terminated good leaver, 1 terminated bad leaver, 1 active with 0 vested shares).

At least 1 document uploaded in quarantine (e.g., a sample ‘Dividend Report’ or ‘Payment File’ template) to show the status workflow.

(Optional) Prepared export templates already uploaded as documents to demonstrate controlled export + audit trail.

## Walkthrough steps

| Step | Role | Where | Action | Proof / artifact |
| --- | --- | --- | --- | --- |
| 1 | Admin | /accounts/login/ → /companies/ | Log in; open the target company tenant. | Shows access and tenant scoping. |
| 2 | Admin | /beneficiaries/<company_uuid>/ | Show register list + one beneficiary detail; optionally attempt an invalid edit (shares don’t balance) to show validation. | Validation message + audit entry on save (if change made). |
| 3 | Admin | /documents/<company_uuid>/ | Show a quarantined document; change status to Active; download it. | Audit log entries for upload/status change/download. |
| 4 | Admin | /dividends/<company_uuid>/create/ | Create a dividend run in Draft (title, dates, per-share amount, idempotency key). | Run exists in Draft + audit log “Dividend Run Created”. |
| 5 | Admin (negative control) | /dividends/<company_uuid>/<run_uuid>/approve/ | Attempt to approve with the same creator account. | Approval blocked (four-eyes). Screenshot error message. |
| 6 | Reviewer | /accounts/login/ → /dividends/<company_uuid>/<run_uuid>/ | Log in as Reviewer; approve the dividend run. | Run status changes to Approved + audit log “state change” with Reviewer as actor. |
| 7 | Admin | /dividends/<company_uuid>/<run_uuid>/process/ | Process the run to generate allocations. | Allocations created + totals shown + audit log “allocations applied”. |
| 8 | Admin | (optional) API /api/v1/dividend-allocations/?run=<run_uuid> | Show allocation data extract (and/or prepared CSV/bank templates stored as documents). | Export artifact: JSON extract and/or downloadable template + download log. |
| 9 | Admin | /month-end/<company_uuid>/create/ | Create a month-end run in Draft (period, idempotency key). | Run exists in Draft + audit entry “Month-End Run Created”. |
| 10 | Reviewer | /month-end/<company_uuid>/<run_uuid>/approve/ | Approve month-end run (four-eyes). | Run status Approved + audit entry (Reviewer actor). |
| 11 | Admin | /month-end/<company_uuid>/<run_uuid>/process/ | Process month-end with share price + tax rate to create vesting events. | Events created + totals shown + audit entry. |
| 12 | Admin | /admin/ (audit logs) | Filter audit log to show the chain of actions for this scenario (company + run IDs). | Audit trail evidence (timestamps, actor, target, details). |

# 3) Requirements-to-proof matrix (Phase 1 acceptance)

| Acceptance / success item | Where we show it | Proof artifact | Current status | Notes / decisions |
| --- | --- | --- | --- | --- |
| Predefined scenario runs end-to-end | Scenario steps 1–12 | Screenshots of Completed statuses + audit log filtered to run IDs | Working (workflow pattern) | Confirm the client’s required ‘predefined scenario’ definition. |
| Roles and permissions function as agreed | Steps 5–7 (four-eyes approval) | Approval-block screenshot + audit entries showing distinct actors | Partially | Confirm need for explicit Admin/Reviewer/Viewer roles vs two internal users. |
| Audit log captures key actions correctly | Step 12 | Audit log entries for create/approve/process/download | Working | Confirm which actions must be ‘key’ for sign-off. |
| Exports match agreed fields and format | Step 8 + controlled document downloads | Sample export files + versioned templates + download audit | Not fully in-app | Need agreed field list and exact bank/upload formats. |
| Integration approach delivered as agreed | Output discussion + (optional) integration logs | Integration approach doc + templates + integration log entries | Partially (stubs) | Confirm Phase 1 is file-based by default and define sign-off points. |
| Documentation + runbook pack delivered | Not a UI demo item | Onboarding pack + SOPs + runbook (documents) | Planned | Confirm operating model + responsibilities. |
| Acceptance test pack delivered | Not a UI demo item | Acceptance checklist + test evidence (screenshots/test results) | Planned/partial | Confirm acceptable format (PDF/spreadsheet/CI output). |
| Internal sign-off | End of Phase 1 | Internal run-through checklist + sign-off record | Planned | Define who signs off and required evidence. |
| Stable for internal use (operational readiness) | Evidence pack (post-demo) | Internal run-through results + defect list + regression test run | Planned/ongoing | Confirm expected volumes + turnaround time targets for Phase 1. |

# Phase 1 deliverables-to-proof mapping

| Deliverable | Where shown | Proof artifact | Current status | Notes |
| --- | --- | --- | --- | --- |
| Core data model (participants, grants, vesting/events, transactions) | Register + workflows | Screens showing beneficiaries + allocations/events | Partial | Confirm if a distinct ‘grant’ object is required in Phase 1 or if share positions + events suffice. |
| Admin portal for managing the register | Company/beneficiary/document screens | Screenshots + audit log entries | Working | — |
| Roles and permissions (admin/reviewer/viewer) | Role switch + approval enforcement | Role-based test cases + demo role switch | Partial | Viewer role likely requires explicit implementation if it’s a hard requirement. |
| Audit log for key actions | Audit log view | Audit log export/screenshot | Working | Client-facing audit UI is not yet implemented. |
| Reporting exports (agreed fields) | Outputs segment | Templates + sample exports + ‘golden file’ tests | Planned | Requires agreed field list and formats. |
| Integration approach (Phase 1 default file-based) | Outputs segment | Operational rules pack + templates + logging approach | Partial | Live integration option depends on early access/testing support. |
| Testing plan + acceptance run-through | Not live-demoed | Acceptance test pack + internal run-through report | Planned | Define who participates and what constitutes pass/fail. |
| Documentation + runbook | Not live-demoed | Runbook + SOPs | Planned | Confirm operating steps and responsibilities. |
| Onboarding pack (internal) | Not live-demoed | Templates + client setup checklist | Planned | Confirm required data sources and initial load process. |
| Operational rules pack for integrations | Not live-demoed | Rules doc + exception handling + sign-off points | Planned | Client input required on exception policy. |
| Client output pack | Outputs segment | Sample statements/reports/export formats | Planned | Confirm what outputs are required for the service. |

# 4) Talk track (exact phrasing)

## (a) What we’re showing

“Today is a fit-validation demo. We’ll run one predefined scenario end-to-end and show the evidence you’d use to accept Phase 1: roles/approvals, audit trail, and the outputs your operations team needs.”

“For each step, we’ll point to a concrete artifact—an audit log entry, a generated allocation/event, or an export file/template.”

“If something isn’t implemented yet, we’ll call it out immediately and agree the Phase 1 deliverable format (feature vs template vs runbook step).”

## (b) What we’re not showing yet

“We are not demonstrating live banking, SARS, or payroll connections in this session. Phase 1 defaults to file-based exchange; live connections only move in once access, testing support, and operational sign-off exist.”

“We’re not treating this as a final UX review. The purpose is operational workflow correctness and evidence.”

“We are not claiming full Phase 1 sign-off today—this demo is to confirm fit and confirm the remaining decisions and evidence needed.”

## (c) Decisions / inputs we need from the client

“We need the agreed export field list and exact formats—especially any bank upload specs and any ‘must-match’ statement layouts.”

“We need clarity on roles: do you require an explicit internal Viewer role with read-only UI access in Phase 1?”

“We need your approval rules and segregation-of-duties constraints beyond four-eyes, if any.”

“We need your operational exception rules: rejects, missing data, leavers, reversals, and sign-off points for file exchanges.”

“For any Phase 2 live integrations, we need access route, test environments, a named counterpart, and operational sign-off process.”

# 5) Promised but not in the app (yet) — delivery approach

Items below are in-scope promises from the proposal but may be delivered as documentation/templates/runbooks before they are fully automated in the UI.

| Item | Phase | Delivered as | How we’ll prove it |
| --- | --- | --- | --- |
| File-based import templates + validation rules | Phase 1 | Templates + rules pack + validation test cases | Golden-file tests + controlled processing logs + audit entries. |
| Client output pack (reports/statements/export formats) | Phase 1 | Templates + sample outputs + controlled download | Downloadable files + audit log + field-level sign-off. |
| Operational rules pack (file formats, validation, exceptions, sign-off points) | Phase 1 | Rules document + exception playbook | Walkthrough + demo of representative error cases. |
| Onboarding pack (data templates, client setup checklist, SOPs) | Phase 1 | Runbook + templates | Dry-run onboarding using the demo tenant + checklist completion. |
| Acceptance test pack | Phase 1 | Test plan + results + evidence bundle | Recorded internal run-through + signed pass/fail summary. |
| In-app export generation for agreed CSV/bank formats | Phase 1 (as feasible) / Phase 2 | Feature + fallback templates | Golden-file tests + sample exports + reconciliation totals. |
| Live integrations (bank/SARS/payroll) | Phase 2 (unless early access) | Incremental live connections | Integration test evidence + operational sign-off + monitoring logs. |
| Internal Viewer role (read-only) if required | Phase 1 | Role/permission implementation + UI restrictions | Role-based access test cases + demo role switch. |

# 6) Pre-demo checklist

Data + environment

☐ Environment is running (web + database; background tasks if needed).

☐ Admin and Reviewer accounts exist and are distinct (four-eyes).

☐ Fresh tenant/company exists for the demo (or DB snapshot restored).

☐ Beneficiary dataset loaded and verified (edge cases included).

☐ At least one dividend run + one month-end run are in DRAFT (ready to approve/process).

Artifacts prepared

☐ Audit log view is accessible for the demo operator.

☐ Export templates prepared (CSV + any bank upload formats) and uploaded as documents if needed.

☐ Evidence folder ready (screenshots + a place to save export files shown on screen).

Error cases (optional but recommended)

☐ Attempt approve-by-creator shows four-eyes enforcement.

☐ Invalid beneficiary update (share totals mismatch) shows validation.

☐ Invalid document upload type (or oversize) shows rejection/validation messaging.

Rollback plan

☐ If a workflow run gets into a bad state, use ‘Reset to draft’ where available.

☐ If data is corrupted, restore the demo database snapshot (or re-seed data).

# 7) Q&A prompts (non-salesy requirement confirmation)

Workflows + approvals

Which steps require a second set of eyes (approval), and is four-eyes sufficient or do you need stricter segregation-of-duties?

Do approvals require comments/reason codes, and do you need a reject/return-to-draft path with mandatory fields?

What are your exception scenarios (missing bank details, leavers, reversals), and what is the expected operator playbook?

Exports + reporting

Which exports are ‘must-match’ (bank upload, payroll feed, client statements), and do you have a canonical template we should match?

What reconciliation totals do you use to sign off a run (net/gross/tax, headcount, share totals)?

Do you require exports to be generated in-app in Phase 1, or is template + controlled download acceptable initially?

Audit + compliance

Which actions must be captured in the audit trail for acceptance (and for how long do you retain logs)?

Do you need audit export in a specific format (CSV/PDF) for internal review?

Do you need masking rules for sensitive fields in the UI and in logs?

Integrations

For Phase 1 file exchange: what’s the file transfer method and cadence (SFTP/email portal), and who signs off operational rules?

For Phase 2 live connections: who is the named counterpart, and what test environment is available?